TASKS- AQQAI INTERNSHIP

Week 1:

1. RAG System Research

1. Research how RAG systems work,Compare LangChain, LlamaIndex, and vector databases,Create internal notes for Aqua AI architecture

2. Retrieval Prototype

Build a basic pipeline:
User Query → Retrieve Context → Send to LLM → Generate Response

Tools you can use = Python,FAISS / ChromaDB,OpenAI API

3. Evaluation Layer Research

Research = Hallucination detection,Confidence scoring,Output evaluation systems

Week 2:

We have added a new layer which is confidence layer using Bayesian Layer which you have studied in class in school that is Bayes theorem

And send your week1 tasks or work you have done to me via Mail

and you also have to sync with Jeet he will ask need your notes from week 1

Then start the Bayesian confidence layer.

Task 1 — Research Handoff to Jeet

Compile and share everything from Week 1 evaluation research.

Handoff document should include=

Which heuristics are lightweight and fast (no model call required)

Which tools/libraries are viable (e.g. sentence-transformers, NLTK, spaCy)

What to avoid and why (too slow, too expensive, too complex for v1)

Any findings on hallucination detection relevant to the scorer

Deliver this to Jeet by Day 2 of the week.

Task 2 — Bayesian Confidence Layer Design

Design how model trust scores are stored and updated over time.

What it needs to do

Each model (m₁ to m₅) has a prior reliability score per task type

After each query, the posterior is computed using the evaluation score as the likelihood

The prior is updated based on the posterior

Formula from architecture spec

P(mᵢ | oᵢ) = P(oᵢ | mᵢ) × P(mᵢ) / P(oᵢ)

Questions to answer in your design doc

Where do priors live? (Redis, PostgreSQL, in-memory dict for v1?)

How often do they update? (Every query? Batched?)

What is the initial prior for a new model with no history?

How do you prevent a single bad response from crashing a model’s prior?

Deliverable

Design document: data structure + update logic

Pseudocode or Python sketch of the update function

Recommendation on persistence layer for v1

Task 3 — Orchestration Flow Documentation

Document the full Aqua AI orchestration flow end to end.

Cover:

How the Task Analyzer classifies a query

How the Orchestrator selects and fans out to models

How responses are collected

How scores feed into the Bayesian layer

How the Fusion Engine uses confidence weights

This becomes Aqua AI’s internal technical reference document.

What I need from you this week

Bayesian confidence layer design doc

Orchestration flow documentation

Important part is don't just copy paste the mail into any AI Gpt ,you can get help from gpts but if you directly do it it can cost us because Gpts need prior information and you don't have any backend and architect information because you have given these tasks on your skills so its better to understand each topic .

WEEK 3

Task 1 — Build get_fusion_weights()

answer: "Given how much we trust each model right now, what percentage of the final answer should each one contribute?"

Build a function called `get_fusion_weights()` that:

1. Takes in: the prior store, the task type, and a list of model IDs

2. Looks up the current trust score for each model on that task type

3. Normalises them so they all add up to exactly 1.0

4. Returns a dict like: `{"model_1": 0.34, "model_2": 0.22, "model_3": 0.18, "model_4": 0.10, "model_5": 0.16}`

For example, if trust scores are [0.8, 0.6, 0.7, 0.5, 0.6], the weights would be [0.25, 0.19, 0.22, 0.16, 0.19] — same proportions but adding up to 1.0.

Also agree on the interface with Jeet

Task 2 — Design and start the Fusion Engine

The Fusion Engine is the component that takes 5 model responses and blends them into one final answer. Start the design and get a working first version

How the v1 Fusion Engine works

1. Sort the 5 responses by their weight (highest first)

2. Take the top response as the base

3. Go through the other responses one by one (only ones with weight above 0.15)

4. For each sentence in those responses — if it adds something new that isn't in the base, add it

5. Return the combined answer

Design doc to write this week

- How does v1 work (the approach above)

- What does v2 look like (semantic clustering — grouping similar sentences and taking the most common version)

- What does v3 look like (using a small model to synthesize everything)

- Which approach do you recommend for v1 and why?

One thing to coordinate with Jeet:** He's also building a `fuse_responses()` function on his side. Talk to him — decide who owns the final version so you're not building the same thing twice.

what you have to deliver

- Both documents corrected (winner-takes-all removed)

-  Python code updated (4 fixes above)

-`get_fusion_weights()` function built and shared with Jeet

- Interface agreed with Jeet on Wednesday

-  Fusion Engine design doc written

-  Fusion Engine v1 working by Friday

- Bayesian layer running live inside Jeet's pipeline

Take good time on these tasks it will help us better

WEEK 4

Task 1 — Build Fusion Engine v1 in code

v1 approach is heuristic sentence blending 

```python
def fuse_responses(scored_responses: list, weights: dict) -> str:
"""

weighted sentence blending.

1. Sort responses by weight (highest first)
2. Top response = base
3. For each other response above 0.15 weight threshold:
- Split into sentences
- For each sentence, check similarity against base
- If similarity < 0.75, the sentence adds new information
- Append it to the fused output
4. Return combined response
"""
```

Use sentence-transformers `all-MiniLM-L6-v2` for the similarity check — Jeet already has it in his requirements.

Task 2 — Add inter-model agreement scoring

How to build it:
- Embed all 5 responses using sentence-transformers
- Compute pairwise cosine similarity between all response pairs
- Average all pairwise similarities → agreement score (0 to 1)
- High agreement (above 0.75) = strong confidence signal — the models converge on the same answer
- Low agreement (below 0.40) = ambiguous query or models are uncertain

Where it plugs in:
- Add `agreement_score` to the output of `process_confidence_request()`
- When agreement is high, the Bayesian weights can be applied more aggressively
- When agreement is low, weights should be more conservative (keep responses more equal)

Add this to `bayesian_confidence_layer2.py`.

Task 3 — Connect Fusion Engine to Jeet's pipeline
Test together: run one real query through Jeet's full pipeline and confirm the fusion engine returns a blended response, not a single model's response.

Task 4 — Update orchestration flow documentation